PM DEV

Session Summary & Handoff Document

April 2026  ·  v1.0  ·  Phases 1–3 Complete

PURPOSE OF THIS DOCUMENT This document enables PM Dev coaching sessions to resume instantly in a new conversation without loss of context. Paste this document — or its key sections — at the start of a new Claude session to restore full project state. It also serves as the seed content for the PM Dev Playbook Google Doc. PANIC WORD: If overwhelmed at any point, type "too much" and the coach will narrow focus to one single next action.

# 1. Project Identity

| SYSTEM NAME PM Dev | CURRENT PHASE Phase 4 — Roadmap Development | ACTIVE PROJECT Project 0 — Portfolio Shell | SESSION DATE April 2026 |
| --- | --- | --- | --- |

| PROJECT 0 Portfolio shell — ≤10 days w/ Claude Code | PROJECT 1 Word game — ≤90 days. First true PM Dev test. | PROJECT 2 TBD — begins within 7 days of P1 finish | PROJECT N Living system — compounds with each project |
| --- | --- | --- | --- |

# 2. PM Dev — What It Is

VISION STATEMENT "A world where the gap between a brilliant idea and a shipped product is no longer determined by neurological wiring — where anyone who thinks in systems and leads with creativity has a process designed for the way their mind actually works."

BRAND PROMISE (v3.0 — APPROVED) "You think in explosions — magnificent, cascading — and you can already see the solution: every feature, every user, every edge case." "You have the vision." "What you need is a system fast enough to keep up with you, to capture it all, yet robust enough to turn that vision into reality and rigorous enough to show you exactly what to do next." "PM Dev is that system. It holds the complexity so you maintain focus. It closes the gap between the idea in your head and a shipped product in the world — comprehensively, professionally, at your speed. Nothing missed. Nothing left behind." "Sounds too good to be true? Trust yourself. The portfolio you build will prove it."

THE JARVIS PRINCIPLE

PM Dev is Jarvis. You are Tony Stark. The system holds the complexity, the map, and the next step — so you stay in the genius zone. The agency, the vision, and the execution are always yours.

# 3. The User — Primary Persona

"The Visionary Staller" CPA / MBA — Aspiring PM — ADHD Systems Thinker — Chronically underemployed — Financially constrained "I can see the entire product in my head in seconds — fully formed, every feature, every user. Then I open a blank doc and I can't begin."

| CORE PAIN POINTS - Idea-to-execution gap — vision never becomes shipped product - Activation energy paralysis — can't start even when motivated - Scope flood overwhelm — too many ideas hit simultaneously - Fear of judgment — 'all hat, no cattle' imposter syndrome - Unknown unknowns anxiety — panic at everything I don't know - Shame from incompletion — lifelong loop of unfinished projects | COGNITIVE STRENGTHS - Systems thinker — sees patterns and connections instinctively - Strong UX intuition — empathy-first product thinking - Business fluency — CPA + MBA analytical foundation - Burst ideation — sees the whole product in seconds - Puzzle motivation — irresistibly engaged by unsolved problems - Learning hunger — craves deep knowledge across domains |
| --- | --- |

THE LOOP THAT BREAKS EVERY PROJECT

| 1. IGNITION Dopamine rush, creative flood, everything at once | 2. OVERWHELM Can't capture fast enough, momentum fades | 3. STALL No clear step 1, blank page panic, withdrawal |
| --- | --- | --- |

THE IGNITION PROMPT — PM DEV'S CORE INTERACTION PATTERN

"[Entity] is having an issue with [problem]. How would you solve it?" Triggers intrinsic motivation through puzzle-framing. Bypasses activation paralysis by appealing to the user's identity as a problem-solver. The answer seeds every artifact that follows.

# 4. PM Dev Design Principles

| 1 | One prompt, one answer, one step Never show more than one question or task at a time. The next step only appears after the current one is complete. |
| --- | --- |

| 2 | Capture first, organize later During the burst moment, the system accepts raw unstructured input and structures it quietly in the background. |
| --- | --- |

| 3 | Visible progress over hidden work Every completed step produces a visible artifact — named, versioned, dated. Proof of movement, not just activity. |
| --- | --- |

| 4 | Progressive disclosure of scope The full project roadmap exists but is never shown all at once. Complexity is revealed only when the user is ready. |
| --- | --- |

| 5 | AI holds the map The user never has to remember where they are, what comes next, or what they've forgotten. The system carries all cognitive load. |
| --- | --- |

| 6 | Time is not infinite — sessions must be timboxed Every prompt should take no more than 15 minutes. The system must be resumable from exactly where it left off — no re-orientation tax. |
| --- | --- |

# 5. Artifact Inventory — Phases 1–3

| # | Artifact | Status | Phase |
| --- | --- | --- | --- |
| #1 | Problem Statement — PM Dev v1.0 | ✓ Approved | Phase 1 |
| #2 | Primary Persona — The Visionary Staller | ✓ Approved | Phase 2 |
| #3 | Secondary Persona — The Hiring Evaluator | ✓ Approved | Phase 2 |
| #4 | Empathy Map — Persona #1 | ✓ Approved | Phase 2 |
| #5 | Jobs-to-be-Done + 6 Design Principles | ✓ Approved | Phase 2 |
| #6 | Vision Statement | ✓ Approved | Phase 3 |
| #7 | Brand Promise v3.0 | ✓ Approved | Phase 3 |
| #8 | OKRs v2.1 — 3 Objectives, 10 Key Results | ✓ Approved | Phase 3 |
| #9 | Competitive Analysis — 4-category ecosystem map | ✓ Approved | Phase 3 |
| #10 | Retrospective — Phases 1–3 | ✓ Approved | Phase 3 |

All 10 artifact PDFs are stored in PM_Dev_Artifacts.zip. Paste content into PM Dev Playbook Google Doc (O3·KR1 — required before Phase 5).

# 6. OKRs Summary — v2.1 Approved

O1 — Personal Growth · P0: ≤10 days · P1: ≤90 days Prove to myself that I can execute a complete software product from idea to deployment — and feel it. - KR1: Project 0 live ≤10 days. Project 1 shipped ≤90 days. - KR2: All 9 phases completed with artifacts for P0 and P1. - KR3: Self-reported confidence reaches 5/10 by end of P1.

O2 — Product · 90-day cycle Ship a portfolio that makes a hiring evaluator say 'this candidate demonstrates executive-level insights.' - KR1: P1 fully showcased with PM + business/analytical artifacts. - KR2: 3 companies invite me for associate/junior PM interviews. - KR3: Site traffic/usage metrics visualized as a living portfolio artifact.

O3 — System — Living, no expiry · Permanent Establish PM Dev as both a repeatable and living system. - KR1: PM Dev Playbook exists and fully documents Project 0. - KR2: Project n begins within 7 days of finishing Project n-1. - KR3: Zero phases skipped on Project n. Rigor is non-negotiable. - KR4: Retrospective documented after every project. Improvements incorporated before n+1.

# 7. Where We Left Off — Resume Here

NEXT ACTION Phase 4 — Roadmap Development The retrospective pause was completed. System improvements are incorporated. The PM Dev Playbook Google Doc must be created before Phase 5. PENDING QUESTION (Socratic Prompt #10) "Looking at everything we've built across Phases 1–3 — if you had to identify the single most important thing that must be true before anything else can succeed, what would it be? Your answer becomes the first item in Now on the roadmap."

PHASE 4 PREVIEW — NOW / NEXT / LATER ROADMAP

We will build a Now / Next / Later roadmap (Janna Bastow / ProdPad framework) across two parallel tracks:

- PM Dev system — the process itself

- Project 0 — the portfolio website shell

The roadmap is strategic sequencing, not a project plan. It holds the why even when the when shifts. Now must stay ruthlessly small — maximum 2–4 items.

# 8. Coaching Mode — Current Setting

| Project | Mode | What changes |
| --- | --- | --- |
| P0 · Portfolio | Supportive scaffolding ← ACTIVE | Coach generates, user approves, coach explains why |
| P1 · Word game | Guided drafting | User drafts first on key artifacts, coach critiques |
| P2 · TBD | Critical collaboration | Coach challenges assumptions, pushes back on weak reasoning |
| P3 · TBD | CPO peer review mode | Coach responds as a CPO reviewing a PM's work |
| P4+ · TBD | Professional friction | Open disagreement, user defends decisions with evidence |

# 9. Open Questions — To Resolve in Phase 4+

What does the portfolio site actually look like visually? Target: Phase 4–5

What tech stack serves Project 0 best for a solo builder using Claude Code? Target: Phase 4

How does PM Dev get saved and resumed across Claude sessions? Target: Resolved partially — this doc. Full playbook needed.

When does the user draft vs. approve artifacts? Target: Phase 5+ — draft-first protocol begins at PRD

What is the word game's core mechanic exactly? Target: Phase 4 backlog / Project 1 kickoff

How does PM Dev eventually become a software product vs. a Claude workflow? Target: Strategic — Phase 4 roadmap decision

# 10. How to Resume in a New Session

PASTE THIS INTO A NEW CLAUDE CONVERSATION: "I am continuing my PM Dev coaching journey. Here is my session summary document: [paste Sections 1–9 above]. We left off at Phase 4 — Roadmap Development. Socratic Prompt #10 is still pending. My coaching mode is Supportive Scaffolding (Project 0). Please orient me and continue." EXPECTED RESUME TIME: Under 2 minutes. The coach will read the summary, confirm current state, and ask Socratic Prompt #10 to begin Phase 4.

ACTION ITEM BEFORE PHASE 5 (O3·KR1)

Create a Google Doc titled exactly: PM Dev Playbook — Living Document

Add section headings #1–10 and paste each approved artifact. It does not need to be formatted beautifully. It needs to exist outside of Claude.

PM Dev  ·  Session Summary v1.0  ·  April 2026  ·  Phases 1–3 Complete  ·  Phase 4 Next