PMD

Session Summary & Handoff Document

April 2026  ·  v2.0  ·  Phases 1–4 Complete  ·  Phase 5 Ready

PANIC WORD: If overwhelmed at any point, type "too much" and the coach will narrow focus to one single next action.

Purpose of This Document

This document enables PMD coaching sessions to resume instantly in a new conversation without loss of context. Paste this document at the start of a new Claude session to restore full project state.

1. Project Identity

System name: PMD (formerly PM Dev)

Personal pseudonym: PM Dev (your use only)

Current phase: Phase 5 — PRD Development

Active project: Project 0 — Portfolio Shell

Session date: April 2026

Identity statement: Where brilliant ideas become shipped products.

Project Map

| Project 0 Portfolio shell — live at public URL in 10 days w/ Claude Code | Project 1 Word game — 90 days. First true PMD test. | Project 2 TBD — begins within 7 days of P1 finish | Project N Living system — compounds with each project |
| --- | --- | --- | --- |

2. PMD — What It Is

Vision Statement

"A world where the gap between a brilliant idea and a shipped product is no longer determined by neurological wiring — where anyone who thinks in systems and leads with creativity has a process designed for the way their mind actually works."

Brand Promise v3.0 (Approved)

"You think in explosions — magnificent, cascading — and you can already see the solution: every feature, every user, every edge case."

"You have the vision."

"What you need is a system fast enough to keep up with you, to capture it all, yet robust enough to turn that vision into reality and rigorous enough to show you exactly what to do next."

"PMD is that system. It holds the complexity so you maintain focus. It closes the gap between the idea in your head and a shipped product in the world — comprehensively, professionally, at your speed. Nothing missed. Nothing left behind."

"Sounds too good to be true? Trust yourself. The portfolio you build will prove it."

The Jarvis Principle

PMD is Jarvis. You are Tony Stark. The system holds the complexity, the map, and the next step — so you stay in the genius zone. The agency, the vision, and the execution are always yours.

3. The User — Primary Persona

"The Visionary Staller"

CPA / MBA — Aspiring PM — ADD Systems Thinker — Chronically underemployed — Financially constrained

"I can see the entire product in my head in seconds — fully formed, every feature, every user. Then I open a blank doc and I can’t begin."

Core Pain Points

- Idea-to-execution gap — vision never becomes shipped product

- Activation energy paralysis — can’t start even when motivated

- Scope flood overwhelm — too many ideas hit simultaneously

- Fear of judgment — ‘all hat, no cattle’ imposter syndrome

- Unknown unknowns anxiety — panic at everything I don’t know

- Shame from incompletion — lifelong loop of unfinished projects

Cognitive Strengths

- Systems thinker — sees patterns and connections instinctively

- Strong UX intuition — empathy-first product thinking

- Business fluency — CPA + MBA analytical foundation

- Burst ideation — sees the whole product in seconds

- Puzzle motivation — irresistibly engaged by unsolved problems

- Learning hunger — craves deep knowledge across domains

The Loop That Breaks Every Project

| 1. Ignition Dopamine rush, creative flood, everything at once | 2. Overwhelm Can’t capture fast enough, momentum fades | 3. Stall No clear step 1, blank page panic, withdrawal |
| --- | --- | --- |

The Ignition Prompt

"[Entity] is having an issue with [problem]. How would you solve it?"

Triggers intrinsic motivation through puzzle-framing. Bypasses activation paralysis. The answer seeds every artifact that follows.

4. PMD Design Principles

1  One prompt, one answer, one step

Never show more than one question or task at a time. The next step only appears after the current one is complete.

2  Capture first, organize later

During the burst moment, the system accepts raw unstructured input and structures it quietly in the background.

3  Visible progress over hidden work

Every completed step produces a visible artifact — named, versioned, dated. Proof of movement, not just activity.

4  Progressive disclosure of scope

The full project roadmap exists but is never shown all at once. Complexity is revealed only when the user is ready.

5  AI holds the map

The user never has to remember where they are, what comes next, or what they’ve forgotten. The system carries all cognitive load.

6  Time is not infinite — sessions must be timboxed

Every prompt should take no more than 15 minutes. The system must be resumable from exactly where it left off — no re-orientation tax.

Re-entry Design Spec

| Condition | What works | What fails |
| --- | --- | --- |
| Cold start | Intellectual provocation | Blank page, open scope |
| Warm re-entry | Tantalizing question about what’s possible | Task list, progress reminders |
| Shutdown trigger | — | Wall of tasks, juvenile gamification |
| Flow trigger | Puzzle, banter, creative challenge | — |
| Ideal arc | Think → create → momentum → practical | Administrate → document → comply |

5. Artifact Inventory — Phases 1–4

| # | Artifact | Status | Phase |
| --- | --- | --- | --- |
| #1 | Problem Statement — PMD v1.0 | Approved | Phase 1 |
| #2 | Primary Persona — The Visionary Staller | Approved | Phase 2 |
| #3 | Secondary Persona — The Hiring Evaluator | Approved | Phase 2 |
| #4 | Empathy Map — Persona #1 | Approved | Phase 2 |
| #5 | Jobs-to-be-Done + 6 Design Principles | Approved | Phase 2 |
| #6 | Vision Statement | Approved | Phase 3 |
| #7 | Brand Promise v3.0 | Approved | Phase 3 |
| #8 | OKRs v2.1 — 3 Objectives, 10 Key Results | Approved | Phase 3 |
| #9 | Competitive Analysis | Approved | Phase 3 |
| #10 | Retrospective — Phases 1-3 | Approved | Phase 3 |
| #11 | Now / Next / Later Roadmap v1.0 | Approved | Phase 4 |

All 11 artifact PDFs stored in PMD Playbook — Living Document. Both PDF archive and editable Google Doc maintained from Phase 5 forward.

6. OKRs Summary — v2.1 Approved

O1 — Personal Growth  ·  P0: ≤10 days  ·  P1: ≤90 days

Prove to myself that I can execute a complete software product from idea to deployment — and feel it.

- KR1: Project 0 live ≤10 days. Project 1 shipped ≤90 days.

- KR2: All 9 phases completed with artifacts for P0 and P1.

- KR3: Self-reported confidence reaches 5/10 by end of P1.

O2 — Product  ·  90-day cycle

Ship a portfolio that makes a hiring evaluator say ‘this candidate demonstrates executive-level insights.’

- KR1: P1 fully showcased with PM + business/analytical artifacts.

- KR2: 3 companies invite me for associate/junior PM interviews.

- KR3: Site traffic/usage metrics visualized as a living portfolio artifact.

O3 — System  ·  Living, no expiry

Establish PMD as both a repeatable and living system.

- KR1: PMD Playbook exists and fully documents Project 0.

- KR2: Project n begins within 7 days of finishing Project n-1.

- KR3: Zero phases skipped on Project n. Rigor is non-negotiable.

- KR4: Retrospective documented after every project. Improvements incorporated before n+1.

7. Now / Next / Later Roadmap — Artifact #11

Now

01 Re-entry ignition Commitment live. P0 is the active project. The catalyst has fired.

02 Project 0 live at a public URL Deployed, accessible, shareable. Not mostly done. Live.

03 PMD Playbook repository exists All approved artifacts stored, versioned, and accessible. Single source of truth.

Next

01 Full-stack PM identity lands in 5 seconds Business fluency + technical fluency. Visitor knows immediately.

02 Marketing layer Anticipates Hiring Evaluator’s checklist. CTAs lure to proof.

03 Proof layer architecture Mock content in P0. Real deliverables swapped in from P1 forward.

04 Conversion layer One-click contact, targeted sharing, curated links. Frictionless path to outreach.

Later

01 PMD proves itself Multiple shipped projects demonstrate the system adapts, grows, and scales with the user.

02 Project backlog prioritization framework Goldilocks sequencing — each project stretches capability without triggering the stall.

8. Where We Left Off — Resume Here

Phase Status

Phases 1-4: Complete. All artifacts approved.

Phase 5: PRD Development — ready to begin

PMD Playbook: Google Doc must exist before Phase 5 begins (O3·KR1)

Phase 5 Preview — PRD Development

Phase 5 builds the Product Requirements Document for Project 0. This is the most artifact-dense phase in PMD.

Draft-first protocol activates at Phase 5

- User drafts key artifact sections in rough form before coach generates polished version

- Builds real synthesis skill — not just approval muscle

- Coaching mode remains Supportive Scaffolding — but the reps begin here

Artifact Format Going Forward

- Every new artifact generated as both PDF (archive) and paste-ready text block (Google Doc)

- PDF matches existing Artifact #1–11 format

- Text block formatted for direct paste into PMD Playbook Google Doc

9. Coaching Mode

| Project | Mode |  | What changes | Feedback % |
| --- | --- | --- | --- | --- |
| P0 · Portfolio | Supportive scaffolding | ACTIVE | Coach generates, user approves, coach explains why | 15% |
| P1 · Word game | Guided drafting |  | User drafts first on key artifacts, coach critiques | 35% |
| P2 · TBD | Critical collaboration |  | Coach challenges assumptions, pushes back on weak reasoning | 55% |
| P3 · TBD | CPO peer review mode |  | Coach responds as a CPO reviewing a PM's work | 75% |
| P4+ · TBD | Professional friction |  | Open disagreement, user defends decisions with evidence | 95% |

10. Open Questions — To Resolve in Phase 5+

What does the portfolio site actually look like visually?

Target: Phase 5 PRD

What tech stack serves Project 0 best for a solo builder using Claude Code?

Target: Phase 5

When does the user draft vs. approve artifacts?

Resolved: Draft-first begins at Phase 5 PRD

What is the word game’s core mechanic exactly?

Target: Project 1 kickoff

How does PMD eventually become a software product vs. a Claude workflow?

Strategic — Phase 4 roadmap decision pending

11. Terminology & Naming Conventions

- ADD — not ADHD. All references use ADD.

- PMD — the system name. PM Dev — your personal pseudonym only.

- Project 0 — portfolio shell. Project 1 — word game. Project N — living system.

- Jarvis — the system. Tony Stark — you.

PMD · Where brilliant ideas become shipped products · Session Summary v2.0 · April 2026